# SpeakUp!  —  14-Day Build Schedule

An Adaptive NLP-Driven Assistive Reading System for Children with ASD  ·  2 hours per day  ·  May 19 – June 1, 2026

| Difficulty Legend: | Easy | Medium | Hard |
| --- | --- | --- | --- |

| Day | Date | Module | 2-Hour Task | Level |
| --- | --- | --- | --- | --- |
| WEEK 1 — Build the Core Engine (May 19–25) |  |  |  |  |
| Day 1 | Mon, May 19 | Setup | Install Python, VS Code & virtual environment. Install all libraries: whisper, spacy, sounddevice, librosa, gTTS, streamlit, pandas, jellyfish, textstat, gensim, pronouncing. | Easy |
| Day 2 | Tue, May 20 | Setup | Download CMU Pronouncing Dictionary & GloVe 6B embeddings. Run a quick Whisper test on a sample audio file to confirm everything works. | Easy |
| Day 3 | Wed, May 21 | Corpus | Write 100 three-phrase practice sentences. Save in a CSV file with columns: sentence, difficulty (Beginner / Intermediate / Advanced). | Easy |
| Day 4 | Thu, May 22 | Corpus | Score each sentence using textstat (syllable count, Flesch-Kincaid grade). Add scores as extra CSV columns. Verify the difficulty labels make sense. | Easy |
| Day 5 | Fri, May 23 | ASR | Build mic recording script using sounddevice (record 5 seconds). Pipe audio to Whisper tiny model for speech-to-text. Print the transcript. Test with your own voice. | Medium |
| Day 6 | Sat, May 24 | Error Detection | Compare transcribed words to target sentence word-by-word. Use the pronouncing library to get CMU phonemes for each word. Detect substitutions and omissions. | Medium |
| Day 7 | Sun, May 25 | Error Detection | Add mispronunciation detection using Jaro-Winkler similarity (jellyfish library). Threshold < 0.85 = mispronunciation. Test on 5 sample sentences. Week 1 review. | Medium |
| WEEK 2 — Adaptive Logic + UI (May 26–Jun 1) |  |  |  |  |
| Day 8 | Mon, May 26 | NLP Adaptation | Load GloVe embeddings with gensim. Write a function that takes a word and returns the top-5 most similar words by cosine similarity. | Medium |
| Day 9 | Tue, May 27 | NLP Adaptation | Add phonetic similarity scoring: CMU phoneme edit distance. Combine both scores (50% semantic + 50% phonetic) to rank practice word alternatives for each error. | Medium |
| Day 10 | Wed, May 28 | Adaptive Engine | Build performance tracker: store accuracy per session in a dict. Rule-based tier logic: accuracy > 70% → move up; < 40% → move down. Test with simulated sessions. | Medium |
| Day 11 | Thu, May 29 | RL Engine | Build a simple Q-table. States = difficulty tier (0,1,2). Actions = next sentence choice. Reward = accuracy improvement between attempts. Run a simulated training loop. | Hard |
| Day 12 | Fri, May 30 | UI (Streamlit) | Create a Streamlit app: display a target sentence, show a Record button, transcribe with Whisper, highlight errors in red, show correct words in green. Run locally. | Easy |
| Day 13 | Sat, May 31 | Integration | Connect all 5 modules into one pipeline. Run a complete session end-to-end: sentence shown → child speaks → errors detected → next sentence chosen adaptively. | Hard |
| Day 14 | Sun, Jun 1 | Testing & Polish | Measure Word Error Rate on 10 sentences. Fix top 3 bugs. Add basic comments to code. Final end-to-end demo run. Project complete! | Medium |

## Beginner Tips

| Use Whisper Tiny Model Run: whisper.load_model('tiny') — no GPU needed, works instantly, accurate enough for testing. Skip fine-tuning Wav2Vec for now. | Skip the LSTM Classifier Use simple rules first: if accuracy > 70% move up a tier, if < 40% move down. Add the LSTM only after core pipeline works. | Build End-to-End First Get a working pipeline from mic → text → error → feedback before improving any single module. A working simple system beats a perfect incomplete one. |
| --- | --- | --- |